## Slide 1: Hardware-Accelerated Poseidon Hash for Zero-Knowledge Proofs on the Pynq-Z2
Presented by Group A: Caleb Pai, Jacob Chow, Khristian Chan Dalton Hoang, Nathan Marlow
Presented to Mohamed Aly

## Slide 2: Project Overview
Goal: Implement and benchmark a Poseidon hash accelerator on FPGA (PL) vs ARM processor (PS) on the Pynq-Z2 board.
Motivation:
• Zero-Knowledge Proofs rely on Poseidon inside SNARK/STARK circuits.
• Hardware acceleration improves performance and enables on-chip security.
Expected Outcome:
• Working FPGA overlay with Python driver to compute Poseidon hashes.
• Quantified performance speedup in latency, throughput, and energy.
• Demo: Merkle root computation showing hardware vs software results.

## Slide 3: Project Overview
Deliverables (GitHub Repository):
/code/pl – Verilog Poseidon core + AXI-Lite interface
/code/ps – Rust driver and benchmark scripts
/demo – Short video demonstration + Metrics
/docs – IEEE-format project report (PDF)
/presentation – Slides, poster, and recorded talk
Team Roles (5 members × ~5 hours/week):
1. HDL Lead – Poseidon core design and verification
2. Integration Engineer – AXI wrapper and PYNQ overlay
3. Software Lead – Driver implementation and reference tests
4. Benchmark Analyst – Timing, performance plots, and analysis
5. Docs & Demo Lead – Report, poster, and final video/demo setup

## Slide 4: Project Overview
5-Week Timeline:
Week 1 – Poseidon spec review and software baseline (test vectors)
Week 2 – HDL Poseidon core implementation and simulation
Week 3 – AXI-Lite integration and PS driver testing on board
Week 4 – Benchmarking, timing, and power analysis
Week 5 – Report, presentation, and demo video packaging
Toolchain & Hardware:
Board: Pynq-Z2 (Zynq-7020 SoC)
PL: Xilinx Vivado 2023.x (Verilog)
PS: Pynq v2.x Rust environment
Benchmarking: AXI timer, Pynq sensors
Version Control: GitHub

## Slide 5: Thank you